## Slide 1: Incident Management Project Report — August 2025
August 2025

## Slide 2: Executive summary
August showed steady reliability with a modest reduction in critical incidents and improved response times. MTTA improved to 6 minutes and MTTR to 2h 40m. SLA breaches trended down (5.2%). Primary drivers were code regressions and routine infrastructure maintenance side-effects. Remediations prioritized deployment safeguards and runbook hardening.

## Slide 3: Key metrics
**Incidents opened**: 124
**Incidents closed**: 121
**Severity mix**: P1: 3, P2: 12, P3: 54, P4: 55
**MTTA**: 6 minutes
**MTTR (overall)**: 2 hours 40 minutes (160 minutes)
**MTTR (P1)**: 48 minutes
**SLA breach rate**: 5.2%
**Reopen rate**: 3.7%
**Change failure rate**: 18%
**Postmortems completed within 7 days**: 92%
**Customer-visible incidents**: 31
**On-call pages**: 286 (9.2/day)

## Slide 4: Trends and observations
Reduced P1s vs prior month; P2 volume stable.
MTTR down ~9% driven by improved triage of noisy alerts.
SLA breaches concentrated in long-running P3 investigations tied to data pipeline lag.

## Slide 5: Notable incidents
2025-08-05 — Elevated 500s on API v2 (P2): Canary missed edge-case; hotfix within 2h.
2025-08-14 — Delayed invoices generation (P2): Downstream queue congestion; added rate shaping.
2025-08-26 — Search partial outage in EU (P1): Misconfigured feature flag scope; rollback in 41m.

## Slide 6: Root cause distribution (opened = 124)
Code change regressions: 55
Infrastructure faults: 27
Third-party/SaaS dependencies: 15
Data quality/latency: 11
Configuration errors: 9
Abuse/traffic anomalies: 4
Unknown/other: 3

## Slide 7: Actions completed
Enabled deployment guardrails: mandatory canary + automated rollback criteria.
Hardened runbooks for data pipeline backpressure with step-by-step verification.
Tuned alert thresholds to reduce duplicate paging in off-peak hours.
Added aggressive cache TTLs for EU search during degraded mode.
Instituted postmortem office hours to raise completion from 88% to 92%.

## Slide 8: Risks and blockers
Aging Kafka cluster segment on legacy infra raises recovery RTO risk.
Limited observability on billing batch windows complicates SLO measurement.

## Slide 9: Focus for September
Finish Kafka upgrade (partition rebalancing + ISR tuning).
Expand synthetic monitoring for billing & search critical paths.
Pilot incident commander rotation shadowing for new responders.

## Slide 10: Budget and tooling notes
Approved spend for log storage tiering; projected 18% cost reduction.
Evaluating error budget burn alerts in addition to static SLO alerts.

## Slide 11: Headcount and staffing
10 primary responders, 6 secondary; onboarding 2 new hires in September.