## Slide 1: Incident Management Project Report — September 2025
September 2025

## Slide 2: Executive summary
September continued improvement trends. Incidents fell to 117 with lower severity mix and faster response. SLA breaches dropped to 4.1%. Completion of several reliability epics (Kafka upgrade, better canarying) reduced code- and infra-driven incidents.

## Slide 3: Key metrics
**Incidents opened**: 117
**Incidents closed**: 114
**Severity mix**: P1: 2, P2: 10, P3: 51, P4: 54
**MTTA**: 5 minutes
**MTTR (overall)**: 2 hours 22 minutes (142 minutes)
**MTTR (P1)**: 44 minutes
**SLA breach rate**: 4.1%
**Reopen rate**: 3.2%
**Change failure rate**: 15%
**Postmortors completed within 7 days**: 96%
**Customer-visible incidents**: 27
**On-call pages**: 261 (8.7/day)

## Slide 4: Trends and observations
Sustained reduction in code regression incidents after rollout of guardrails.
Better queue tuning cut data-latency incidents by ~9%.
P1s remained rare with faster containment.

## Slide 5: Notable incidents
2025-09-09 — OAuth provider timeouts (P2): Third-party rate-limiting; added retry jitter + fallback route.
2025-09-18 — Metrics ingestion lag (P3): Mis-sized consumers; horizontal scale restored in 90m.

## Slide 6: Root cause distribution (opened = 117)
Code change regressions: 47
Infrastructure faults: 25
Third-party/SaaS dependencies: 14
Data quality/latency: 12
Configuration errors: 8
Abuse/traffic anomalies: 5
Unknown/other: 6

## Slide 7: Actions completed
Completed Kafka upgrade and ISR tuning, reducing consumer lag tail by 28%.
Deployed circuit breakers for OAuth failures with exponential backoff.
Expanded synthetic probes to cover billing happy-path and error-path.
Finalized incident commander playbook and shadowing checklist.

## Slide 8: Risks and blockers
Single-region dependency for search embeddings remains a blast-radius concern.

## Slide 9: Focus for October
Regional failover exercises for search & auth paths.
Alert dedup pipeline improvements to drop noisy flaps.
Postmortem automation for action item tracking.

## Slide 10: Budget and tooling notes
Observability spend trending down 11% MoM via storage tiering.

## Slide 11: Headcount and staffing
12 primary responders; rotating 2 senior ICs into mentorship track.