## Slide 1: Incident Management Project Report — October 2025
October 2025

## Slide 2: Executive summary
October marked the third consecutive month of improvement. Incidents decreased to 109 with just one P1. MTTA improved to 4 minutes, MTTR to 1h 58m. SLA breaches dropped to 3.4%. Focus shifted to failover readiness and sustained reliability operations.

## Slide 3: Key metrics
**Incidents opened**: 109
**Incidents closed**: 108
**Severity mix**: P1: 1, P2: 9, P3: 47, P4: 52
**MTTA**: 4 minutes
**MTTR (overall)**: 1 hour 58 minutes (118 minutes)
**MTTR (P1)**: 41 minutes
**SLA breach rate**: 3.4%
**Reopen rate**: 2.6%
**Change failure rate**: 13%
**Postmortems completed within 7 days**: 100%
**Customer-visible incidents**: 22
**On-call pages**: 246 (7.9/day)

## Slide 4: Trends and observations
Improved resilience due to regional readiness work and circuit breakers.
Further drop in code-related regressions with stricter pre-merge checks.

## Slide 5: Notable incidents
2025-10-07 — EU auth latency spike (P2): BGP route change; traffic shifted, latency normalized.
2025-10-19 — Cache stampede on catalog (P3): Introduced request coalescing; reduced thundering herd.

## Slide 6: Root cause distribution (opened = 109)
Code change regressions: 40
Infrastructure faults: 22
Third-party/SaaS dependencies: 12
Data quality/latency: 12
Configuration errors: 8
Abuse/traffic anomalies: 4
Unknown/other: 11

## Slide 7: Actions completed
Executed auth and search regional failover game days; documented gaps and fixes.
Implemented request coalescing and cache TTL smoothing on catalog.
Automated creation and owner assignment of postmortem action items.
Rolled out alert deduplication pipeline v2; reduced pages by ~6%.

## Slide 8: Risks and blockers
Unknown root causes cluster around edge-case request flows; needs deeper trace coverage.

## Slide 9: Focus for November
Expand tracing coverage for low-frequency, high-latency paths.
Continue reducing change failure rate via targeted test flake elimination.
Introduce error budget burn alerts into weekly ops review.

## Slide 10: Budget and tooling notes
Achieved 19% storage savings from log tiering vs July baseline.

## Slide 11: Headcount and staffing
12 primary responders; onboarding complete for 2 new hires.